TEST PLAN

DemoBlaze E-Commerce Web Application

https://www.demoblaze.com

| Document Title | DemoBlaze Web Application — Test Plan |
| --- | --- |
| Project Name | DemoBlaze QA Testing Project |
| Version | 1.0 |
| Prepared By | MH Lohith |
| Role | QA Engineer / Manual Tester |
| Date Created | March 2026 |
| Review Status | Draft |
| Testing Phase | Manual Testing (Phase 1) |

# 1. Introduction

## 1.1 Purpose

This Test Plan defines the overall testing strategy, scope, approach, resources, and schedule for the manual quality assurance testing of the DemoBlaze e-commerce web application. It serves as the primary reference document for all QA activities undertaken during the manual testing phase.

This document is intended for use by QA engineers, project stakeholders, and development teams to align on testing expectations, coverage boundaries, and quality goals before any test execution begins.

## 1.2 Project Overview

DemoBlaze is a publicly accessible e-commerce product store that allows users to browse products across categories (Phones, Laptops, Monitors), add items to a cart, place orders, and manage sessions via registration and login. The application is built as a single-page application (SPA) and serves as an industry-recognized practice platform for QA professionals.

## 1.3 Document Scope

This Test Plan covers the complete manual testing lifecycle for DemoBlaze including:

- Exploratory testing findings and observations

- Structured test scenario definitions across all functional modules

- Detailed test case authoring, execution tracking, and status reporting

- Defect identification, classification, and Jira-based lifecycle management

- Cross-browser and mobile responsiveness validation

- Entry and exit criteria for each testing phase

## 1.4 References

| Document | Description | Source |
| --- | --- | --- |
| DemoBlaze_Test_Scenarios.xlsx | Master test scenario register (20 scenarios) | QA Repository |
| Test Case Files (12 modules) | Detailed test cases — 1,000+ total | QA Repository |
| Jira Project Board | Defect lifecycle tracking and bug reports | Jira Cloud |
| DemoBlaze Application | Application Under Test (AUT) | https://www.demoblaze.com |

# 2. Test Scope

## 2.1 In Scope

The following functional areas and testing types are included within the scope of this test plan:

| Module / Feature | Testing Type | Priority | Test Scenario ID |
| --- | --- | --- | --- |
| User Registration (Sign Up) | Functional, Negative, Boundary | P0 – Critical | TS_001 |
| User Authentication (Login) | Functional, Negative, Session | P0 – Critical | TS_002 |
| User Logout | Functional, Session Clearing | P0 – Critical | TS_003 |
| Home Page Load & Display | UI, Functional, Visual | P0 – Critical | TS_004 |
| About Us Page | Functional, UI, Modal/Video | P1 – High | TS_005 |
| Contact Page & Form | Functional, Form Validation | P0 – Critical | TS_006, TS_007 |
| Product Categories | Functional, Filter, UI | P0 – Critical | TS_008 |
| Product Details Page | Functional, UI, Cart Integration | P0 – Critical | TS_009 |
| Home Page Slider | UI, Functional | P1 – High | TS_010 |
| Next/Previous Navigation | Functional, Pagination | P1 – High | TS_011 |
| Shopping Cart | Functional, Calculation, UI | P0 – Critical | TS_012 |
| Place Order / Checkout | Functional, Form Validation | P0 – Critical | TS_013, TS_019 |
| Order Confirmation | Functional, Data Accuracy | P0 – Critical | TS_014, TS_020 |
| 404 / Error Page Handling | Negative, Boundary | P1 – High | TS_015 |
| Cross-Browser Compatibility | Compatibility | P0 – Critical | TS_016 |
| Mobile Responsiveness | Compatibility, UI | P0 – Critical | TS_017 |
| Page Load Performance | Performance (Observational) | P1 – High | TS_018 |
| Link Integrity | Functional | P1 – High | TS_019 |

## 2.2 Out of Scope

The following areas are explicitly excluded from this test plan and will be addressed in future testing phases:

- Automated regression testing (planned for Phase 2 — Automation)

- Performance / Load testing using tools such as JMeter or Gatling

- Security testing / Penetration testing

- API-level testing (backend endpoint validation)

- Database integrity testing

- Accessibility testing (WCAG compliance)

- Localization and internationalization testing

# 3. Test Objectives

The primary objectives of this testing engagement are:

- Verify that all critical user journeys function correctly end-to-end across all supported environments.

- Validate that the application handles invalid, empty, and boundary inputs gracefully with appropriate error messaging.

- Confirm consistent UI rendering and functional behavior across Chrome, Firefox, Safari, and Microsoft Edge.

- Validate responsive design behavior across desktop, tablet, and mobile screen sizes.

- Identify, document, and report all defects using a standardized Jira-based bug lifecycle process.

- Establish a comprehensive, reusable test case library that can be leveraged for regression testing in future releases.

- Ensure the application meets user expectations based on business requirements and exploratory testing observations.

# 4. Test Strategy

## 4.1 Testing Approach

This test plan adopts a structured, risk-based manual testing approach combined with exploratory testing sessions. The methodology prioritizes P0 (Critical) modules first, followed by P1 (High) modules, ensuring maximum defect discovery in areas of highest business impact.

## 4.2 Testing Techniques

| Technique | Description | Applied To |
| --- | --- | --- |
| Equivalence Partitioning | Divide inputs into valid/invalid classes and test one value from each class | All form fields, login, signup, checkout |
| Boundary Value Analysis | Test values at exact min, max, and edge boundaries of input constraints | Text fields, price limits, form character limits |
| Decision Table Testing | Map all input condition combinations to expected system behavior | Login, signup, order placement forms |
| State Transition Testing | Validate application behavior across different user states | Login/Logout session states, cart states |
| Negative Testing | Input invalid data to verify proper error handling and system stability | All input forms across all modules |
| Exploratory Testing | Unscripted, experience-driven sessions to uncover hidden defects | Full application — cross-module discovery |
| Cross-Browser Testing | Execute key scenarios across multiple browsers to catch rendering inconsistencies | Chrome, Firefox, Edge, Safari |
| Responsive Design Testing | Validate layout and functionality across device viewport sizes | Mobile, tablet, and desktop breakpoints |

## 4.3 Exploratory Testing

Exploratory testing was conducted as unscripted, time-boxed sessions across the DemoBlaze application. These sessions were designed to:

- Discover defects and usability issues not captured by scripted test cases

- Understand application behavior under unexpected user actions (e.g., rapid clicks, back-button navigation, direct URL entry)

- Identify session management edge cases across multiple tabs and browser sessions

- Observe error handling behavior when the application receives unexpected inputs

Findings from exploratory sessions were documented and used to enrich the formal test case suite with additional edge-case coverage.

## 4.4 Defect Classification

| Severity | Priority | Definition | Example |
| --- | --- | --- | --- |
| Critical | P0 | Application crash, data loss, or core feature completely broken | Login page not loading, cart total incorrect |
| Major | P1 | Feature partially works but significantly impacts user experience | Category filter not displaying products correctly |
| Minor | P2 | Small functional deviation with low user impact | UI misalignment on specific screen size |
| Trivial | P3 | Cosmetic issue with no functional impact | Incorrect font size or color inconsistency |

# 5. Test Environment

## 5.1 Application Details

| Parameter | Details |
| --- | --- |
| Application Name | DemoBlaze Product Store |
| Application URL | https://www.demoblaze.com |
| Application Type | Single-Page Application (SPA) |
| Technology Stack | HTML5, CSS3, JavaScript, REST API |
| Hosting | Public cloud (internet-accessible) |

## 5.2 Browser Matrix

| Browser | Version | Platform | Priority |
| --- | --- | --- | --- |
| Google Chrome | Latest Stable | Windows 10/11, macOS | P0 – Primary |
| Mozilla Firefox | Latest Stable | Windows 10/11, macOS | P0 – Primary |
| Microsoft Edge | Latest Stable | Windows 10/11 | P0 – Primary |
| Apple Safari | Latest Stable | macOS, iOS | P0 – Primary |

## 5.3 Device & Viewport Matrix

| Device Type | Screen Resolution | Test Method |
| --- | --- | --- |
| Desktop (Full HD) | 1920 x 1080 | Physical / Chrome DevTools |
| Desktop (Standard) | 1366 x 768 | Chrome DevTools Device Emulation |
| Tablet (Landscape) | 1024 x 768 | Chrome DevTools Device Emulation |
| Tablet (iPad) | 768 x 1024 | Chrome DevTools Device Emulation |
| Mobile (iPhone SE) | 375 x 667 | Chrome DevTools Device Emulation |
| Mobile (iPhone 14 Pro) | 393 x 852 | Chrome DevTools Device Emulation |
| Mobile (Galaxy S21) | 360 x 800 | Chrome DevTools Device Emulation |

# 6. Test Deliverables

| Deliverable | Description | Format | Status |
| --- | --- | --- | --- |
| Test Plan | This document — overall QA strategy and scope | .docx | Complete |
| Test Scenarios Document | 20 high-level test scenarios across all modules | .xlsx | Complete |
| Signup Test Cases | 50 test cases for user registration | .xlsx | Complete |
| Login Test Cases | 63 test cases for authentication | .xlsx | Complete |
| Logout Test Cases | 70 test cases for session termination | .xlsx | Complete |
| Home Page Test Cases | 79 test cases for home page validation | .xlsx | Complete |
| Contact Page Test Cases | 90 test cases for contact form | .xlsx | Complete |
| Product Categories Test Cases | 79 test cases for category browsing | .xlsx | Complete |
| Product Details Test Cases | 89 test cases for product pages | .xlsx | Complete |
| Cart Test Cases | 99 test cases for shopping cart | .xlsx | Complete |
| Place Order Test Cases | 114 test cases for checkout flow | .xlsx | Complete |
| Order Confirmation Test Cases | 99 test cases for order confirmation | .xlsx | Complete |
| Cross-Browser Test Cases | 119 test cases across 4 browsers | .xlsx | Complete |
| Mobile Responsive Test Cases | 120 test cases across device sizes | .xlsx | Complete |
| Bug Reports | All defects logged with full details in Jira | Jira / PDF export | In Progress |
| Test Summary Report | Final execution results and metrics | .docx / .xlsx | Pending Execution |

# 7. Entry and Exit Criteria

## 7.1 Entry Criteria

Testing activities will commence only when ALL of the following conditions are met:

- The application under test (AUT) is accessible and stable at https://www.demoblaze.com

- Test cases for the relevant module have been reviewed and signed off

- Test environment (browsers, devices) has been configured and verified

- Jira project board is set up with required bug report fields and workflows

- Test data (valid/invalid credentials, product data) has been identified and documented

- Test plan has been reviewed and approved by the QA lead

## 7.2 Exit Criteria

Testing for a module will be considered complete when ALL of the following conditions are satisfied:

- 100% of planned test cases have been executed (Passed, Failed, or Blocked)

- All P0 (Critical) and P1 (High) defects have been reported in Jira

- No P0 defects remain in Open or In Progress status without a resolution path

- Test execution metrics have been recorded (Pass %, Fail %, Blocked %)

- Re-testing of fixed defects has been completed and documented

- Test summary report has been generated for the module

## 7.3 Suspension Criteria

Testing will be suspended if any of the following conditions occur:

- The application becomes completely inaccessible or unstable for testing

- A P0 blocker defect prevents execution of more than 30% of planned test cases

- Critical test environment failures that cannot be resolved within 24 hours

# 8. Test Schedule

| Phase | Activity | Duration | Status |
| --- | --- | --- | --- |
| Phase 0 | Exploratory Testing — Full Application Discovery | 3 days | Complete |
| Phase 1 | Test Scenario Design (20 Scenarios) | 2 days | Complete |
| Phase 2 | Test Case Authoring — All 12 Modules (1,000+ TCs) | 7 days | Complete |
| Phase 3 | Test Execution — P0 Modules (Signup, Login, Logout, Cart, Orders) | 4 days | Completed |
| Phase 4 | Test Execution — P1 Modules (Home, Categories, Products, Contact) | 3 days | Completed |
| Phase 5 | Cross-Browser & Mobile Responsive Testing | 3 days | Completed |
| Phase 6 | Defect Reporting, Re-testing & Closure | 2 days | Completed |
| Phase 7 | Test Summary Report Generation | 1 day | Completed |
| Phase 8 | Automation Framework Setup (Selenium/Cypress) | TBD | Future Phase |

# 9. Roles and Responsibilities

| Role | Name | Responsibilities |
| --- | --- | --- |
| QA Engineer / Manual Tester | MH Lohith | Test planning, test case design, test execution, defect reporting, test summary |
| QA Reviewer | TBD | Review and approve test cases, validate defect severity classification |
| Developer | TBD | Defect resolution, providing build notes, clarifying requirements |
| Project Stakeholder | TBD | Review test plan, provide business requirements, approve exit criteria |

# 10. Risks and Mitigations

| Risk | Likelihood | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| AUT becomes unavailable during test execution | Low | High | Schedule testing during off-peak hours; document interrupted sessions |
| Test data (accounts, products) may reset unexpectedly | Medium | Medium | Re-create test accounts before each session; document required test data |
| Browser-specific bugs hard to reproduce consistently | Medium | Medium | Record screen during cross-browser testing; document exact steps and environment |
| Scope creep adding unplanned modules mid-cycle | Low | Medium | Freeze scope before execution; log new requirements as separate backlog items |
| Defect fixes introducing regressions | Medium | High | Execute regression test suite on P0 cases after each fix cycle |
| Limited access to real mobile devices | High | Low | Use Chrome DevTools device emulation as primary method; flag where physical device needed |

# 11. Defect Management

## 11.1 Defect Lifecycle

All defects identified during testing are managed through Jira using the following lifecycle:

| Status | Description | Owner |
| --- | --- | --- |
| New | Defect identified and logged by the tester with full reproduction steps | QA Engineer |
| Open | Defect acknowledged and accepted by the development team | Development Lead |
| In Progress | Developer actively working on the fix | Developer |
| Fixed | Developer has resolved the defect and deployed the fix | Developer |
| Retest | QA verifies the fix in the same environment where it was found | QA Engineer |
| Closed | Fix verified — defect is confirmed resolved | QA Engineer |
| Reopened | Fix verification failed — defect re-introduced into active workflow | QA Engineer |
| Deferred | Defect acknowledged but deferred to a future release cycle | Project Stakeholder |
| Rejected | Reported behavior is confirmed as expected — not a defect | Development Lead |

## 11.2 Bug Report Template

Each defect logged in Jira must include the following fields:

| Field | Description | Example |
| --- | --- | --- |
| Bug ID | Auto-generated by Jira | DB-001 |
| Bug Title | Clear, one-line summary of the defect | Cart total not updating after item deletion |
| Module | The affected application module | Cart |
| Severity | Business impact level: Critical / Major / Minor / Trivial | Major |
| Priority | Fix urgency: P0 / P1 / P2 / P3 | P1 |
| Environment | Browser, OS, screen size | Chrome 122, Windows 11, 1920x1080 |
| Test Case Ref | Linked test case ID | TC_CART_045 |
| Steps to Reproduce | Numbered, precise steps to recreate the defect | 1. Login → 2. Add product → 3. Delete item → 4. Observe total |
| Expected Result | What the application should do | Total should update to $0.00 with item removed |
| Actual Result | What the application actually does | Total still shows previous amount |
| Attachments | Screenshots, screen recording, console logs | screenshot_cart_bug.png |

# 12. Test Metrics

The following metrics will be tracked and reported throughout the test execution phase:

| Metric | Formula | Target |
| --- | --- | --- |
| Test Case Pass Rate | (Passed TCs / Total Executed TCs) x 100 | >= 90% |
| Defect Detection Rate | Total Defects Found / Total TCs Executed | Track per module |
| Test Execution Progress | (Executed TCs / Total Planned TCs) x 100 | 100% per phase |
| Defect Resolution Rate | (Closed Defects / Total Reported Defects) x 100 | >= 95% before exit |
| Blocked Test Cases | (Blocked TCs / Total TCs) x 100 | < 5% |
| Critical Defect Count (P0) | Count of P0 defects found | 0 open P0s at exit |
| Re-test Pass Rate | (Re-test Passed / Total Re-tested) x 100 | >= 95% |

# 13. Automation Testing Roadmap (Phase 2)

Upon completion of the manual testing phase, this project will be extended with a comprehensive automation testing suite. The planned roadmap is as follows:

| Phase | Activity | Tools / Frameworks | Timeline |
| --- | --- | --- | --- |
| 2.1 – Framework Setup | Select automation tool, set up project structure, configure POM | Selenium / Cypress / Playwright + Python | TBD |
| 2.2 – Smoke Suite | Automate the 15–20 most critical P0 test cases for rapid regression | TestNG / Mocha / pytest | TBD |
| 2.3 – Full Regression | Automate complete regression suite across all 12 modules | Page Object Model, Data-Driven Testing | TBD |
| 2.4 – Cross-Browser Automation | Parallel execution across Chrome, Firefox, Edge, Safari | Selenium Grid / Playwright Multi-browser | TBD |
| 2.5 – CI/CD Integration | Trigger automated tests on every code push / pull request | GitHub Actions / Jenkins | TBD |
| 2.6 – API Testing | Validate REST API endpoints independently of the UI | Postman / RestAssured | TBD |
| 2.7 – Reporting | Generate interactive test dashboards and execution reports | Allure Reports / Extent Reports | TBD |

# 14. Approvals

This Test Plan requires the following sign-offs before test execution begins:

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| QA Engineer | MH Lohith | MHLohith | ___________ |
| QA Lead / Reviewer | ___________________ | ___________________ | ___________ |
| Project Manager | ___________________ | ___________________ | ___________ |
| Stakeholder | ___________________ | ___________________ | ___________ |

— End of Test Plan —