TEST STRATEGY DemoBlaze E-Commerce Web Application www.demoblaze.com

| Document Type | Test Strategy |
| --- | --- |
| Project | DemoBlaze QA Testing Project |
| Application URL | https://www.demoblaze.com |
| Version | 1.0 — Initial Release |
| Prepared By | MH Lohith |
| Role | QA Engineer ¦ Manual Tester |
| Date | February 2026 |
| Testing Phase | Phase 1 — Manual Testing |
| Review Status | Draft |

Confidential — For Internal QA Use Only

# 1. Introduction

## 1.1  Purpose of This Document

This Test Strategy document defines the overarching quality-assurance philosophy, methodological framework, tooling decisions, environment configuration, risk posture, and governance model for the complete testing engagement of the DemoBlaze e-commerce web application.

Unlike a Test Plan — which is project-specific and time-boxed — a Test Strategy is a long-lived, organisational-level document that governs how quality is pursued across all phases of this project, including the upcoming automation phase. It answers the question: "How do we test?" rather than "What do we test and when?"

## 1.2  Document Objectives

- Establish a unified quality framework applicable to all testing phases (manual and automation)

- Define the testing levels, types, and techniques to be applied to DemoBlaze

- Specify the tools, environments, and infrastructure that support testing activities

- Set quality gates, entry/exit criteria, and measurable acceptance thresholds

- Describe the defect management workflow and severity classification model

- Identify project-specific risks and the mitigation strategies in place

- Provide a roadmap that bridges Phase 1 (Manual) into Phase 2 (Automation)

## 1.3  Audience

This document is intended for:

- QA Engineers and Test Leads responsible for designing and executing test activities

- Development teams who need to understand quality expectations and defect SLAs

- Project managers and stakeholders who require visibility into the QA approach

- Prospective employers or clients evaluating the rigour of this QA engagement

## 1.4  Relationship to Other QA Documents

| Document | Purpose | Relationship to This Strategy |
| --- | --- | --- |
| Test Plan | Project-level scope, schedule, resources, milestones | Derived from this strategy; implements its principles |
| Test Cases (×12 XLSX) | Step-level execution instructions per module | Authored in accordance with techniques defined here |
| Test Scenarios (XLSX) | High-level business scenario register | Scoped and prioritised per the risk model in §6 |
| Bug Reports (Jira) | Individual defect records with full lifecycle tracking | Follow the defect taxonomy and workflow defined in §8 |
| Test Summary Report | Post-execution metrics, pass/fail rates, exit-criteria evidence | Populated using the KPIs and thresholds defined in §9 |

# 2. Application Under Test — Overview

## 2.1  Application Profile

| Attribute | Detail |
| --- | --- |
| Application Name | DemoBlaze Product Store |
| URL | https://www.demoblaze.com |
| Application Type | Single-Page Application (SPA) — JavaScript / Bootstrap front-end |
| Backend / API | REST API served from api.demoblaze.com |
| Primary Purpose | E-commerce platform — browse, cart, and purchase electronic products |
| Product Categories | Phones, Laptops, Monitors |
| User Types | Guest (browse only) ¦ Registered User (full checkout flow) |
| Authentication | Username + Password — session managed via browser storage |
| Payment Model | Simulated checkout — no real payment gateway integration |
| Accessibility | Public — no login required for browsing |

## 2.2  Core User Journeys

The following end-to-end journeys represent the critical business flows that must function correctly for the application to be considered production-worthy:

| Journey ID | User Journey | Modules Touched | Criticality |
| --- | --- | --- | --- |
| UJ-01 | New user registers an account | Signup | Critical |
| UJ-02 | Registered user logs in and out | Login → Home → Logout | Critical |
| UJ-03 | User browses products by category and views product detail | Home → Categories → Product Detail | Critical |
| UJ-04 | User adds products to cart and manages cart contents | Product Detail → Cart | Critical |
| UJ-05 | User completes a full end-to-end purchase | Cart → Place Order → Order Confirmation | Critical |
| UJ-06 | User submits a contact enquiry | Contact Page | High |
| UJ-07 | User navigates via slider and pagination | Home Page Slider / Next-Prev | Medium |

## 2.3  Key Observations from Exploratory Testing

A structured exploratory testing engagement was conducted across the full application prior to formal test case authoring. Key findings that shaped this strategy include:

- The application is a client-heavy SPA — most validation logic occurs in JavaScript, making boundary and negative testing especially important

- Session management relies on browser localStorage/cookies; session-state edge cases (e.g., multi-tab behaviour, back-button navigation after logout) are high-risk areas

- The cart total calculation is performed client-side with no server-side confirmation — arithmetic edge cases require thorough verification

- The checkout form accepts submission without robust server-side validation — negative testing of the Place Order module is critical

- Product carousel (slider) relies on Bootstrap's carousel component — cross-browser rendering inconsistencies were observed

- Mobile responsiveness shows layout shifts at certain breakpoints — dedicated responsive testing is required

- No 404 error page is implemented — invalid URL navigation results in undefined behaviour

# 3. Testing Levels

This strategy adopts the standard four-level testing pyramid, adapted to the context of DemoBlaze as a front-end SPA with a REST API back-end. Responsibility and tooling for each level are defined below.

| Level | Description | Scope for DemoBlaze | Phase | Tooling |
| --- | --- | --- | --- | --- |
| Unit Testing | Validation of individual functions/components in isolation | Not applicable — no access to source code | N/A | N/A |
| Integration Testing | Validation of interactions between front-end and API | API endpoint validation — cart, order, auth APIs | Phase 2 | Postman / RestAssured |
| System Testing | Full black-box testing of the application as a complete system | All 12 functional modules — primary focus of Phase 1 | Phase 1 | Manual / Selenium |
| Acceptance Testing | Validation against business requirements and user journeys | End-to-end journey testing (UJ-01 to UJ-07) | Phase 1 | Manual / Cypress |

## 3.1  Primary Focus: System Testing

As the sole QA engineer with black-box access to DemoBlaze, System Testing is the primary level of testing applied in Phase 1. All 1,000+ test cases authored across the 12 modules operate at this level, validating:

- Functional correctness of every feature against expected behaviour

- Data integrity across user interactions (cart totals, order details, session state)

- UI rendering and visual consistency across browsers and devices

- Error handling behaviour when invalid, empty, or boundary inputs are supplied

# 4. Testing Types

## 4.1  Functional Testing

Functional testing verifies that every feature of DemoBlaze behaves in accordance with its expected specification. It forms the backbone of the Phase 1 test suite.

| Testing Type | Definition | Applied Modules | TC Volume |
| --- | --- | --- | --- |
| Positive Testing | Validate correct behaviour with valid inputs and happy-path flows | All 12 modules | ~600 TCs |
| Negative Testing | Validate graceful error handling with invalid, empty, or malformed inputs | Signup, Login, Contact, Cart, Checkout | ~280 TCs |
| Boundary Value Analysis | Test at exact minimum, maximum, and edge boundaries of input constraints | All form fields across modules | ~120 TCs |
| Equivalence Partitioning | Divide inputs into equivalence classes; test one representative from each | Login, Signup, Checkout forms | Embedded in above |
| State Transition Testing | Validate application behaviour as it moves between defined states | Login/Logout, Cart (empty→full→checkout) | ~60 TCs |
| Decision Table Testing | Map all input combinations to expected system responses | Login, Signup, Place Order | ~40 TCs |
| End-to-End Testing | Validate complete user journeys from start to finish | UJ-01 to UJ-07 (all journeys) | ~30 TCs |

## 4.2  Non-Functional Testing

| Testing Type | Objective | Approach | Phase |
| --- | --- | --- | --- |
| Cross-Browser Compatibility | Ensure consistent functionality and rendering across all major browsers | Execute 119 dedicated test cases across Chrome, Firefox, Edge, Safari | Phase 1 |
| Mobile Responsiveness | Validate layout, usability, and functionality across viewport sizes | Execute 120 TCs using Chrome DevTools device emulation + physical devices where available | Phase 1 |
| Observational Performance | Identify visible page load delays or UI freeze during testing | Note and log performance anomalies during test execution — no load tools used | Phase 1 |
| Usability Testing | Evaluate user experience quality during exploratory sessions | Structured exploratory sessions with session notes | Phase 1 |
| Performance / Load Testing | Measure application throughput under concurrent user load | Out of scope — Phase 2 (JMeter / k6) | Phase 2 |
| Security Testing | Identify vulnerabilities: XSS, CSRF, SQL injection, auth bypass | Out of scope — Phase 2 (OWASP ZAP) | Phase 2 |
| Accessibility Testing | Validate WCAG 2.1 compliance for users with disabilities | Out of scope — Phase 2 (Axe / Lighthouse) | Phase 2 |

## 4.3  Exploratory Testing

Exploratory testing is treated as a first-class testing activity — not an afterthought. It was conducted prior to formal test authoring to:

- Discover the application's behaviour boundaries and identify hidden defects

- Understand session management, navigation, and state-handling edge cases

- Generate insights that enriched the formal test case suite with non-obvious scenarios

- Identify usability friction points not captured in any formal requirement

Exploratory sessions were conducted as charter-based, time-boxed exercises (60–90 minute sessions) with session notes recording observations, questions, and defects found.

## 4.4  Regression Testing

Regression testing ensures that previously validated functionality is not broken by defect fixes or application changes. In Phase 1, regression is performed manually by re-executing relevant test cases after each defect closure. In Phase 2, a full automated regression suite will replace manual regression cycles.

# 5. Test Design Techniques

The following techniques govern how test conditions are identified and how test cases are derived from those conditions across all DemoBlaze modules:

| Technique | When Applied | Example — DemoBlaze Context |
| --- | --- | --- |
| Equivalence Partitioning (EP) | Any module with constrained input fields | Login username: valid class (existing user) vs invalid class (non-existent user) vs empty class |
| Boundary Value Analysis (BVA) | Text fields with length limits, numeric inputs | Contact name field: test at 0 chars (empty), 1 char (min), max-1 chars, max chars, max+1 chars |
| Decision Table Testing | Forms with multiple interdependent input conditions | Signup: combinations of valid/invalid username + password produce distinct outcomes |
| State Transition Testing | Session-aware and stateful features | User state: Logged Out → Login → Logged In → Add to Cart → Logout → Cart state validation |
| Use Case / Scenario Testing | End-to-end business journey validation | UJ-05: Register → Login → Browse → Add to Cart → Checkout → Confirm Order |
| Error Guessing | Exploratory and negative test sessions | Submitting checkout form with all fields empty; placing order with no items in cart |
| Checklist-Based Testing | Cross-browser and responsive testing | Verify 15 UI elements render correctly on each of 4 browsers × 7 viewport sizes |

# 6. Risk-Based Testing Approach

This strategy adopts a risk-based prioritisation model. Test effort is allocated proportionally to business risk — modules with the highest likelihood of failure and greatest impact on end-users are tested most exhaustively and executed first.

## 6.1  Risk Assessment Matrix

| Module | Business Impact | Failure Likelihood | Risk Level | Priority | TC Allocation |
| --- | --- | --- | --- | --- | --- |
| Login / Authentication | Critical | Medium | HIGH | P0 | 63 TCs |
| Signup / Registration | Critical | Medium | HIGH | P0 | 50 TCs |
| Place Order / Checkout | Critical | High | HIGH | P0 | 114 TCs |
| Shopping Cart | Critical | High | HIGH | P0 | 99 TCs |
| Order Confirmation | Critical | Medium | HIGH | P0 | 99 TCs |
| Logout | High | Low | MEDIUM | P0 | 70 TCs |
| Product Details | High | Medium | MEDIUM | P0 | 89 TCs |
| Product Categories | High | Low | MEDIUM | P0 | 79 TCs |
| Contact Page | Medium | Medium | MEDIUM | P0 | 90 TCs |
| Home Page | High | Low | MEDIUM | P1 | 79 TCs |
| Cross-Browser | High | Medium | HIGH | P0 | 119 TCs |
| Mobile Responsive | High | High | HIGH | P0 | 120 TCs |

## 6.2  Execution Priority Order

Based on the risk matrix above, test execution follows this priority sequence:

- P0 Critical Path: Login → Signup → Logout → Cart → Place Order → Order Confirmation

- P0 Coverage Expansion: Product Categories → Product Details → Contact Page

- P0 Cross-Functional: Cross-Browser Testing → Mobile Responsive Testing

- P1 Supplementary: Home Page → Slider → Navigation → Error Handling

# 7. Test Environment Strategy

## 7.1  Environment Overview

DemoBlaze is a publicly hosted, internet-accessible application. There is no requirement for local environment setup or test data seeding beyond creating user accounts via the application's own signup flow. All testing is conducted against the live production-equivalent environment.

## 7.2  Browser Coverage Matrix

| Browser | Engine | Version Policy | OS | Priority | Execution Method |
| --- | --- | --- | --- | --- | --- |
| Google Chrome | Blink/V8 | Latest Stable | Windows 10/11, macOS 13+ | P0 — Primary | Physical machine |
| Mozilla Firefox | Gecko | Latest Stable | Windows 10/11, macOS 13+ | P0 — Primary | Physical machine |
| Microsoft Edge | Blink/V8 | Latest Stable | Windows 10/11 | P0 — Primary | Physical machine |
| Apple Safari | WebKit | Latest Stable | macOS 13+, iOS 16+ | P0 — Primary | Physical machine / DevTools |

## 7.3  Device & Viewport Matrix

| Device Class | Device / Profile | Resolution | Method | Key Test Focus |
| --- | --- | --- | --- | --- |
| Desktop Large | Custom / Full HD | 1920 × 1080 | Physical | Layout, navigation bar, product grid |
| Desktop Standard | Custom / Standard | 1366 × 768 | Chrome DevTools | Layout, horizontal scroll check |
| Tablet Landscape | iPad Air (landscape) | 1024 × 768 | Chrome DevTools | Grid collapse, button tap targets |
| Tablet Portrait | iPad Air (portrait) | 768 × 1024 | Chrome DevTools | Menu collapse, modal sizing |
| Mobile Large | iPhone 14 Pro | 393 × 852 | Chrome DevTools | Hamburger menu, cart icon, forms |
| Mobile Standard | iPhone SE (3rd gen) | 375 × 667 | Chrome DevTools | Small-screen layout, CTA buttons |
| Mobile Android | Galaxy S21 | 360 × 800 | Chrome DevTools | Android Chrome rendering |

## 7.4  Test Data Strategy

| Data Category | Description | Management Approach |
| --- | --- | --- |
| User Accounts — Valid | Registered accounts with known credentials for login/session tests | Create via Signup flow before test execution; document in test data register |
| User Accounts — Invalid | Non-existent usernames, incorrect passwords for negative login tests | Hard-coded in test cases — no setup required |
| Product Data | Product names, prices, categories for cart and order validation | Sourced directly from live application during test execution |
| Order Form Data — Valid | Complete, realistic checkout details (name, country, card, etc.) | Defined test data sets documented in test case preconditions |
| Order Form Data — Invalid | Empty fields, special characters, excessively long strings | Hard-coded in negative test cases |
| Boundary Input Data | Min-length, max-length, and edge-value strings for field testing | Defined per BVA analysis in each module's test cases |

# 8. Defect Management Strategy

## 8.1  Defect Severity & Priority Model

Every defect is classified on two independent dimensions: Severity (business impact) and Priority (fix urgency). These two axes may not always align — a low-severity cosmetic issue on the homepage might be assigned high priority for a product demo.

| Severity Level | Definition | DemoBlaze Example | Expected Resolution SLA |
| --- | --- | --- | --- |
| S1 — Critical | Application crash, data loss, complete feature failure or security breach | Checkout crashes on form submit; cart total shows NaN; login loop | Fix before any further test execution — immediate |
| S2 — Major | Core feature broken but workaround exists; significant UX degradation | Category filter not returning correct products; cart item not deleting | Fix within current sprint — high urgency |
| S3 — Minor | Feature partially degraded; low-frequency scenario; non-critical path | Slider auto-advance stops after manual navigation; contact form clears on error | Fix in next sprint — normal priority |
| S4 — Trivial | Cosmetic defect with no functional impact; spelling errors; visual glitches | Button misaligned by 2px on Safari; incorrect font weight on footer | Fix in maintenance cycle — low urgency |

## 8.2  Defect Lifecycle in Jira

All defects are tracked end-to-end in Jira using the following workflow. No defect is considered resolved until it passes re-testing and is formally closed by the QA engineer.

| Status | Description | Responsible Party | Trigger |
| --- | --- | --- | --- |
| New | Defect identified and logged with full reproduction steps, evidence, and classification | QA Engineer | Tester observes unexpected behaviour |
| Open | Defect triaged, severity/priority confirmed, and assigned to a developer | QA Lead / Dev Lead | Triage meeting or immediate assignment |
| In Progress | Developer actively investigating and implementing a fix | Developer | Developer picks up ticket |
| Fixed | Developer marks as fixed; fix deployed to test environment | Developer | Code commit and deployment complete |
| Retest | QA re-executes the original failing test case(s) to verify the fix | QA Engineer | Fix deployed — QA notified |
| Closed | Fix verified — defect does not reproduce; ticket closed | QA Engineer | Retest passes |
| Reopened | Fix verification failed — defect still reproduces; returned to development | QA Engineer | Retest fails |
| Deferred | Defect acknowledged but fix deferred to future release; documented with justification | Project Stakeholder | Deprioritisation decision |
| Rejected | Reported behaviour confirmed as expected/by design — not a defect | Dev Lead / BA | Technical investigation confirms expected behaviour |
| Duplicate | Defect already logged under another ticket; cross-referenced and closed | QA Engineer | Duplicate identified during triage |

## 8.3  Defect Report Standard (Jira Fields)

| Jira Field | Requirement | Example |
| --- | --- | --- |
| Summary / Title | One-line, specific, and actionable defect description | "Cart total not recalculated after item deletion on Chrome 122" |
| Module / Component | Affected application module | Cart |
| Severity | S1 Critical / S2 Major / S3 Minor / S4 Trivial | S2 — Major |
| Priority | P0 / P1 / P2 / P3 | P1 |
| Test Case Reference | Linked TC ID from test case register | TC_CART_045 |
| Environment | Browser + version, OS, screen resolution | Chrome 122, Windows 11, 1920×1080 |
| Preconditions | Application state required to reproduce the defect | User logged in; at least 2 products in cart |
| Steps to Reproduce | Numbered, atomic, reproducible steps | 1. Login → 2. Add 2 products → 3. Delete 1 → 4. Observe total |
| Expected Result | Correct system behaviour as per specification | Total updates immediately to reflect remaining item's price |
| Actual Result | What the application actually does | Total retains the previous combined price; UI does not refresh |
| Attachments | Screenshot, screen recording, browser console logs | cart_bug_chrome122.mp4, console_errors.png |
| Root Cause (optional) | Developer-populated post-investigation | Event listener not re-bound after DOM mutation |

# 9. Quality Metrics & Acceptance Thresholds

The following KPIs govern the quality gates that must be satisfied before testing phases are considered complete and before the application can be recommended for release.

## 9.1  Test Execution Metrics

| Metric | Formula | Target Threshold | Reporting Frequency |
| --- | --- | --- | --- |
| Test Execution Rate | (Executed TCs ÷ Planned TCs) × 100 | 100% per module before exit | Daily during execution |
| Test Pass Rate | (Passed TCs ÷ Executed TCs) × 100 | ≥ 90% overall; 100% on P0 paths | Daily during execution |
| Test Fail Rate | (Failed TCs ÷ Executed TCs) × 100 | < 10% overall; 0% on P0 paths | Daily during execution |
| Blocked Test Rate | (Blocked TCs ÷ Planned TCs) × 100 | < 5% per module | Daily during execution |
| Defect Detection Rate | Total defects found ÷ Total TCs executed | Tracked; no fixed target | Per module completion |
| Defect Density | Total defects ÷ Module (TCs or feature points) | Tracked for trend analysis | Per module completion |

## 9.2  Defect Metrics

| Metric | Formula | Target Threshold | Reporting Frequency |
| --- | --- | --- | --- |
| Defect Resolution Rate | (Closed defects ÷ Total reported defects) × 100 | ≥ 95% before exit criteria met | End of each sprint / phase |
| Critical Defect Open Count | Count of S1/P0 defects in Open or In Progress | = 0 before go/no-go decision | Daily |
| Re-test Pass Rate | (Passed re-tests ÷ Total re-tests) × 100 | ≥ 95% | Per defect fix cycle |
| Defect Leakage Rate | (Defects found in later phases ÷ Total defects) × 100 | < 5% leakage into automation | Post-phase review |
| Mean Time to Resolve (MTTR) | Average calendar days from Open → Closed | S1: ≤ 1 day; S2: ≤ 3 days; S3: ≤ 7 days | Weekly |

## 9.3  Coverage Metrics

| Metric | Measurement Approach | Target |
| --- | --- | --- |
| Functional Coverage | % of defined test scenarios with at least one executed TC | 100% |
| Requirement Coverage | % of user journeys (UJ-01 to UJ-07) covered by test cases | 100% |
| Browser Coverage | % of browsers in matrix with completed cross-browser TCs | 100% (4/4 browsers) |
| Viewport Coverage | % of device profiles in matrix with completed responsive TCs | 100% (7/7 profiles) |
| Negative Test Coverage | % of input fields with at least one negative/boundary test case | ≥ 90% |
| Defect Re-test Coverage | % of closed defects that were formally re-tested before closure | 100% |

# 10. Entry and Exit Criteria

## 10.1  Entry Criteria — Test Execution May Begin When:

- The application is accessible and functionally stable at https://www.demoblaze.com

- All test cases for the module under test have been authored, reviewed, and baselined

- Test environment (browsers, DevTools profiles) has been configured and smoke-tested

- Jira project board is active with required fields, workflows, and priority labels configured

- Test data (valid accounts, invalid input sets, boundary values) has been prepared and documented

- This Test Strategy and the associated Test Plan have been reviewed by the QA lead

- All P0 blockers from previous modules have been resolved or formally deferred

## 10.2  Exit Criteria — Module Testing Is Complete When:

- 100% of planned test cases for the module have been executed (status: Passed, Failed, or Blocked)

- All S1 (Critical) defects have been fixed, re-tested, and closed

- All S2 (Major) defects have been logged in Jira with at minimum a resolution path confirmed

- Test execution metrics (pass rate ≥ 90%, blocked rate < 5%) have been met

- Test execution results have been recorded in the test case register

- A module-level test summary has been produced and shared with stakeholders

## 10.3  Overall Project Exit Criteria — Testing Phase Complete When:

- Exit criteria for all 12 modules have been satisfied

- Zero S1 open defects remain across any module

- Overall test pass rate ≥ 90%; P0 critical path pass rate = 100%

- Cross-browser and mobile responsive testing completed across full matrix

- Final test summary report has been produced, reviewed, and signed off

- Defect resolution rate ≥ 95% across all modules

## 10.4  Suspension & Resumption Criteria

Testing will be suspended if:

- The application becomes inaccessible for > 4 hours during an active execution cycle

- An S1 blocker prevents execution of > 30% of test cases in the current module

- A critical test environment failure cannot be resolved within one business day

Testing will resume when:

- The blocking condition has been resolved and confirmed by the QA engineer

- Affected test cases are re-scoped and re-planned if environmental conditions have changed

# 11. Tools and Technology Stack

## 11.1  Phase 1 — Manual Testing Tools

| Tool / Technology | Category | Purpose in This Project | Version / Notes |
| --- | --- | --- | --- |
| Microsoft Excel / Google Sheets | Test Documentation | Test scenario and test case authoring, execution tracking | XLSX format — 12 module files, 1,000+ TCs |
| Jira Cloud | Defect Tracking | Full bug lifecycle management — log, track, close defects | Jira Software (Agile board) |
| Google Chrome | Primary Browser | Primary test execution browser; DevTools for responsive testing | Latest Stable + DevTools |
| Mozilla Firefox | Cross-Browser | Cross-browser compatibility test execution | Latest Stable |
| Microsoft Edge | Cross-Browser | Cross-browser compatibility test execution | Latest Stable |
| Apple Safari | Cross-Browser | Cross-browser compatibility and iOS simulation | Latest Stable |
| Chrome DevTools | Device Emulation | Mobile and tablet viewport simulation for responsive testing | Built into Chrome |
| Snipping Tool / Lightshot | Evidence Capture | Screenshot capture for defect evidence in Jira | Windows native + Lightshot extension |
| ShareX / Loom | Screen Recording | Video capture for complex defect reproduction evidence | Free tier |
| Git + GitHub | Version Control | Repository for all test artifacts, README, and documentation | github.com |

## 11.2  Phase 2 — Automation Tools (Planned)

| Tool / Framework | Category | Planned Purpose |
| --- | --- | --- |
| Selenium WebDriver | UI Automation | Cross-browser automated test execution via browser drivers |
| Cypress / Playwright | UI Automation | Modern SPA-optimised automation (alternative to Selenium) |
| Java / JavaScript | Programming Language | Primary language for automation script development |
| TestNG / Mocha | Test Framework | Test runner, assertions, grouping, and parallel execution |
| Page Object Model (POM) | Design Pattern | Maintainable, reusable test architecture |
| Maven / npm | Build & Dependency Mgmt | Project build, dependency resolution, and test execution triggers |
| GitHub Actions / Jenkins | CI/CD Integration | Trigger automated regression on every code push / pull request |
| Allure / Extent Reports | Test Reporting | Interactive HTML test execution dashboards |
| Postman / RestAssured | API Testing | REST API endpoint validation independent of the UI |
| Apache JMeter / k6 | Performance Testing | Load and stress testing against DemoBlaze APIs |
| OWASP ZAP | Security Testing | Automated vulnerability scanning — XSS, CSRF, SQL injection |

# 12. Roles and Responsibilities

| Role | Assigned To | Key Responsibilities |
| --- | --- | --- |
| QA Engineer / Manual Tester | MH Lohith | Test strategy authoring; test case design; test execution; defect reporting; test summary; automation (Phase 2) |
| QA Lead / Reviewer | TBD | Review and approve test strategy, test plan, and test cases; validate defect severity classification; sign-off on exit criteria |
| Developer | TBD | Defect investigation and resolution; root cause communication; deployment of fixes to test environment |
| Business Analyst / Product | TBD | Clarify business requirements; confirm expected behaviour on ambiguous test results; accept or reject deferred defects |
| Project Manager / Stakeholder | TBD | Review test strategy and plan; prioritise deferred defects; approve go/no-go decisions; track overall quality metrics |

# 13. Communication and Reporting

## 13.1  Reporting Cadence

| Report Type | Frequency | Audience | Content |
| --- | --- | --- | --- |
| Daily Test Status Update | Daily (during active execution) | QA Lead, Project Manager | TCs executed, passed, failed, blocked; new defects raised; blockers |
| Module Completion Report | Per module completion | All stakeholders | Module-level pass rate, defect summary, outstanding issues, next module plan |
| Weekly Defect Status Report | Weekly | Dev team, PM | Defects by status, SLA compliance, MTTR trend, re-test results |
| Phase Completion / Test Summary Report | End of Phase 1 | All stakeholders | Full execution metrics, defect summary, coverage achieved, go/no-go recommendation |
| Automation Progress Report | Bi-weekly (Phase 2) | Tech lead, PM | Scripts developed, coverage achieved, CI/CD pipeline status |

## 13.2  Defect Triage

A defect triage review is conducted at minimum twice per week during active testing. The agenda covers:

- Review of all New defects — confirm severity, priority, and assignment

- Status check on In Progress defects — confirm SLA adherence

- Re-test results — confirm Closed or action Reopened defects

- Deferred / Rejected defect review — ensure documented rationale

# 14. Automation Testing Roadmap

Upon successful completion and sign-off of Phase 1 (Manual Testing), this project will transition into Phase 2 — a comprehensive automation testing engagement. This roadmap defines the phased approach:

| Phase | Activity | Deliverable | Tools | Est. Duration |
| --- | --- | --- | --- | --- |
| 2.1 — Framework Design | Select automation tool; set up project structure; configure Page Object Model architecture; establish coding standards | Automation framework skeleton + coding guidelines | Selenium / Cypress + Java/JS | 1 week |
| 2.2 — Smoke Suite | Automate the 15–20 highest-risk P0 test cases covering all critical user journeys (UJ-01 to UJ-07) | Runnable smoke suite with < 5 min execution time | TestNG / Mocha | 1 week |
| 2.3 — Full Regression Suite | Automate the full regression suite across all 12 modules; implement data-driven testing with external data sources | 500+ automated TCs; data-driven framework | POM + Excel/JSON data files | 3 weeks |
| 2.4 — Cross-Browser Auto | Configure parallel execution across Chrome, Firefox, Edge, Safari simultaneously | Parallel cross-browser execution pipeline | Selenium Grid / Playwright | 1 week |
| 2.5 — CI/CD Integration | Integrate automation suite into CI/CD pipeline; trigger on every push and pull request; publish execution reports | Automated pipeline + Allure dashboard | GitHub Actions / Jenkins | 1 week |
| 2.6 — API Testing | Validate REST API endpoints for auth, cart, and orders independently of the UI layer | API test suite; Postman collection | Postman / RestAssured | 1 week |
| 2.7 — Performance Testing | Execute baseline load tests against DemoBlaze; measure response times under concurrent user scenarios | Performance baseline report; JMeter test plan | JMeter / k6 | 1 week |

# 15. Document Approvals

This Test Strategy requires the following sign-offs before testing activities governed by this document may commence:

| Role | Name | Signature | Date | Comments |
| --- | --- | --- | --- | --- |
| QA Engineer | MH Lohith | ___________________ | ___________ | Author — prepared this document |
| QA Lead / Reviewer | ___________________ | ___________________ | ___________ | Reviewed for technical accuracy |
| Project Manager | ___________________ | ___________________ | ___________ | Approved for project alignment |
| Stakeholder | ___________________ | ___________________ | ___________ | Approved for business alignment |

— End of Test Strategy Document —

DemoBlaze QA Testing Project  |  Version 1.0  |  February 2026  |  Prepared by MH Lohith